# Group Assignment 1

Crafting and Learning Features — 2-Week Project Plan

KUL H02A5a — Computer Vision

# 1. Project Overview

The goal of this assignment is to build a face recognition system that classifies images as Jesse Eisenberg (class 1), Mila Kunis (class 2), or neither (class 0 — look-alikes Michael Cera & Sarah Hyland). The pipeline consists of face detection, feature extraction, and classification, culminating in a Kaggle competition submission.

### Dataset

30 images of Jesse Eisenberg (class 1)

30 images of Mila Kunis (class 2)

10 images of Michael Cera — looks like Jesse (class 0)

10 images of Sarah Hyland — looks like Mila (class 0)

### Four Required Deliverables

1. Handcrafted features — HOG or SIFT descriptor + t-SNE visualization

2. Learned features — PCA (eigenfaces) + reconstructions + feature space plot

3. Classification — Train classifiers on both feature types, compare, evaluate on look-alikes

4. Improvement + Kaggle — Improve any part of the pipeline freely, submit to Kaggle

5. Discussion — Reflect on choices, trade-offs, and results

Grading note: Kaggle rank is a small part of the grade. Ingenuity, methodological correctness, and documentation matter most.

# 2. Two-Week Plan

## Week 1 — Foundations (Days 1–7)

### Day 1–2 — All Members: Setup & Alignment

Everyone joins the Kaggle competition and sets up the local environment

Read the full PDF and notebook template together as a group

Agree on a train/validation split strategy (recommended: stratified 80/20 hold-out or 5-fold cross-validation)

Decide on HOG vs. SIFT (recommended: HOG — simpler and better for global face descriptors)

Agree on a shared code structure and section ownership in the notebook

### Member 1 — Preprocessing (Days 2–5)

Owns Section 0 of the notebook.

Improve the existing HAAR face detector (tune scaleFactor, minNeighbors, minSize)

Implement a proper stratified train/validation split

Try an alternative face detector if HAAR misses too many faces (e.g. OpenCV DNN-based detector)

Normalize/standardize pixel values and handle missing faces (NaN rows)

Visualize detection results and report detection rate per class

### Member 2 — HOG Feature Extractor (Days 2–5)

Owns Section 1.1 of the notebook.

Implement HOGFeatureExtractor using skimage.feature.hog or cv2.HOGDescriptor

Tune hyperparameters: pixels_per_cell, cells_per_block, orientations

Convert color to grayscale before computing HOG; justify this choice

Produce a t-SNE plot of HOG features colored by class label

Write a short discussion: are classes separable? robust to lighting/pose?

### Member 3 — PCA / Eigenfaces (Days 2–5)

Owns Section 1.2 of the notebook.

Implement PCAFeatureExtractor using sklearn.decomposition.PCA

Flatten images to 2D matrix (n_samples × n_pixels), apply mean subtraction

Determine the number of non-zero eigenvalues (bounded by min(n_samples, n_features))

Plot explained variance ratio to choose optimal number of components p

Visualize: eigenfaces grid + face reconstruction with increasing p + 2D feature space scatter plot

Write a short discussion: how many components are sufficient? what do eigenfaces look like?

### Member 4 — Classifiers (Days 2–5)

Owns Section 3 of the notebook.

Implement SVM (linear + RBF kernel) using sklearn.svm.SVC

Implement k-NN using sklearn.neighbors.KNeighborsClassifier

Build a clean fit / predict interface matching the notebook style

Implement cross-validation evaluation using sklearn.model_selection

Add metrics beyond accuracy: precision, recall, F1, confusion matrix

### Member 5 — Experiments & Integration (Days 3–7)

Owns Section 4 of the notebook.

Wire together all components: preprocessor → feature extractor → classifier

Run baseline experiments: HOG+SVM, HOG+k-NN, PCA+SVM, PCA+k-NN

Build a comparison table: val accuracy, train accuracy, feature dimension

Test robustness: do models generalize to Michael Cera and Sarah Hyland images?

Make the first real Kaggle submission by end of Week 1

## Week 2 — Improvement & Finalization (Days 8–14)

### Day 8–9 — All Members: Review & Plan Improvements

Review Week 1 results together and identify the weakest link in the pipeline

Decide on improvement directions for each member based on results

Make a mid-point Kaggle submission to establish a baseline rank

### Member 1 — Advanced Preprocessing (Days 8–11)

Try data augmentation to increase effective training size: horizontal flips, brightness jitter, slight rotations

Try a deep learning-based face detector (e.g. MTCNN via facenet-pytorch) for better face crops

Re-run baseline experiments with improved preprocessing and report accuracy delta

### Member 2 — HOG Tuning + SIFT Exploration (Days 8–11)

Systematically tune HOG hyperparameters using grid search on the validation set

Optionally: implement SIFT with bag-of-visual-words (cluster SIFT keypoints with k-means)

Compare best HOG vs. SIFT in the experiments table

Update t-SNE plots with tuned parameters

### Member 3 — Advanced Feature Learning (Days 8–11)

Try combining PCA features with HOG features (concatenation)

Explore LDA (Linear Discriminant Analysis) as a supervised dimensionality reduction alternative

Optionally: try a pretrained CNN feature extractor (e.g. VGG/ResNet from torchvision) as embeddings — very powerful for small datasets

### Member 4 — Advanced Classifiers (Days 8–11)

Tune SVM hyperparameters (grid search over C and gamma) using cross-validation

Try a shallow neural network (MLP) via sklearn.neural_network.MLPClassifier or PyTorch

Optionally: fine-tune a pretrained model (transfer learning with frozen backbone)

Report best classifier per feature type

### Member 5 — Final Notebook & Kaggle (Days 8–14)

Integrate all improvements into the final notebook

Make regular Kaggle submissions and track the leaderboard

Ensure the notebook runs end-to-end on Kaggle without errors

Write Section 6 (Discussion) collaboratively with all members

Discussion topics: compare feature types qualitatively; why does one work better?; what would you improve with more time?

### Day 13–14 — Final Polish (All Members)

Each member documents their own section: explain why choices were made, not just what

Remove dead code, add markdown explanations above each cell

Verify the notebook is self-contained and runs fully on Kaggle

Final Kaggle submission before the deadline

# 3. Summary Table

| Member | Week 1 Focus | Week 2 Focus |
| --- | --- | --- |
| Member 1 | Preprocessing (HAAR, splits, normalization) | Advanced preprocessing (augmentation, better detector) |
| Member 2 | HOG feature extractor + t-SNE | HOG tuning + SIFT |
| Member 3 | PCA / Eigenfaces | Feature combination + LDA / CNN embeddings |
| Member 4 | SVM + k-NN classifiers + metrics | Classifier tuning + MLP / transfer learning |
| Member 5 | Experiments integration + 1st Kaggle submit | Final notebook + documentation + discussion |

# 4. Key Advice

Submit early and often. You can submit to Kaggle as many times as you like. The notebook that runs on Kaggle is your report.

Document as you go. Write markdown explanations inline — do not leave documentation for the last day. TAs grade on insight, not just results.

Explain why, not just what. For every design choice (hyperparameter, preprocessing step, classifier), write a sentence explaining the reasoning.

Be methodologically correct. Always evaluate on a held-out validation set, never on the training set alone.

Manage Kaggle memory. Heavy experiments (deep learning) may need to be run offline and summarized with figures in the submitted notebook.